# CertLab Platform Review – Notes & Observations

## 1. Login & Membership

- Login system works as expected.

- Must integrate membership check:

  - Ensure system validates paid membership.

  - Support for free trials (e.g., 7 days).

  - Trial/upgrade features can be handled via 3rd-party integrations.

## 2. Dashboard & Navigation

- Clicking dashboard works, routes properly.

- Study paths (e.g., “Study CC,” “Study CC”) throw error: “Failed to create quiz.”

  - Need placeholder messaging like “Coming soon.”

  - Should support backfill content (books, generated pages, links to authored media).

## 3. Quizzes

- Quiz Generation:

  - CC quiz generates 20 questions.

  - Observation: longest answer tends to be correct.

    - Psychometric issue – lowers difficulty.

    - Needs data balancing for fair testability.

- Quiz Summary:

  - Quick summary & detailed analysis work well (accuracy, speed, recommendations).

  - Practice Quiz button inactive → needs activation.

- Review Answers:

  - Displays correct answers & explanations.

  - Bug: incorrect/correct flag alternates or mislabels answers.

  - Must reliably show selected answer vs. correct answer.

## 4. Modes

- Study Mode:

  - Advertised as unlimited Qs, immediate feedback, multiple certs, no mastery impact.

  - Issue: feedback not shown per-question as expected (only after quiz).

- Quiz Mode:

  - 25 questions, mastery meter should update.

  - Flag for review option doesn’t function consistently.

  - Needs clear behavior: flagged Qs should require resolution before submission.

- Practice Test Mode:

  - Can start tests by cert, but “mixed practice session” unclear/inactive.

  - Retake function fails (likely dummy content).

  - Retake history should be accurate or hidden until implemented.

## 5. Scoring & Mastery

- Overall Mastery %:

  - Currently static, not updating across modes.

- Domain Mastery Tracking:

  - Promising feature – but no visible updates after multiple exams.

  - Suggest threshold: after 5–10 exams, show progression.

## 6. Gamification

- Achievements:

  - Good feature, adds engagement.

  - Current thresholds (e.g., “High Achiever” after 5 sessions) may be too low.

  - Recommend higher, configurable benchmarks (e.g., 25 sessions, 90%+ scores).

  - Ensure system flexibility in configuring milestones.

## 7. Study Materials

- Current: placeholder/dummy.

- Options:

  - Use authored books, online study guides, or video content.

  - Build modular add-ons, phased rollout acceptable.

- Needs integration point for structured content.

## 8. Study Groups

- Feature promising, but currently non-functional:

  - Chat & schedule links inactive.

  - Group membership appears dummied.

- Recommendations:

  - Limit group creation rights.

  - Allow joining multiple groups.

  - Consider phased rollout (v2 feature).

## 9. Tools & Admin

- Tools area currently exposes backend UI/structure → security concern.

- Restrict UI structure and admin dashboard access (should not be visible to all users).

- Account settings:

  - Personalization (colors, profile pictures) desirable.

  - Password resets handled by 3rd-party SSO, not internal.

## 10. General Impressions

- Platform looks strong and aligns with original vision.

- Primary gaps:

  - Bug fixes (answer review, mastery tracking, flagging).

  - Placeholder features should display “coming soon.”

  - Functional links & content population needed.

- Phased approach acceptable:

  - Core quiz engine stable.

  - Study groups, mastery tracking, and study content can be v2.

Key Takeaway: CertLab is on the right path. Focus next on fixing quiz logic bugs, stabilizing mastery metrics, and gating unfinished features with “coming soon” messaging. Content population and study group/social features can follow once core functionality is reliable.